PROJECT BY:

EXCELLENT

COACHING

SUBMITTED TO: MISS SAHIA JAMAL

MR. SALAH AHMED SAEEDI (1395309)

MR. ABDUL HADI (1395308)

MR. MUHAMMAD MUSHARRAF (1391887)

MR. SYED SHAMEER BAKAR (1395318)

Table of Contents

Acknowledgment	2

Synopsis	3

Problem Definition	4

Requirement	4

Scope	5

Design of the System	6

Sitemap	7

Task Sheet	8

Checklist of Validations	9

Submission Checklist	10

User Guide	11

# Acknowledgment

I would like to acknowledge all those who have given me moral support and helped me make the project a success.

I wish to express my gratitude to the E-projects team at the Head Office, who guided and helped me. I would also like to express my gratitude to all the staff members of my centre for not only providing me with the opportunity to work with them on this project but also for their support and encouragement throughout the process.

I also express my sincere gratitude to the E-projects team at the Aptech Head Office and my project guide at the organization, for her valuable guidance and support for the completion of this project.

And finally, I would like to offer many thanks to all my colleagues for their valuable suggestions and constructive feedback.

# Synopsis

Excellent Coaching is a Website that provides an educational institution designed to provide learning spaces and learning environments for the teaching of students under the direction of teachers.

Excellent Coaching manages all this by hiring professional, well-experienced Teachers who are able to convey their knowledge to students easily.

Excellent Coaching is beneficial in the following ways:

- Allows students to overcome their studies with fun and joy

- Allows students to quickly view the details of their desired courses and enroll

- Allows students to contact us for any further queries

- Will be visually appealing

# Problem Definition

Excellent Coaching is into business for more than a decade. They have been

advertising about their coaching classes through newspapers, pamphlets, and television.

Now with changing times, they have decided to go online as most of the students

Today are frequent users of the Internet. They have planned for a website with complete details about the Coaching classes.

# Requirement

The Web site is to be created based on the following requirements.

1)  The Home Page should have a suitable logo and a decent color combination.

2)  Information should be neatly placed at a suitable location.

3)  Various pages having information about different courses/subjects taught at

the classes, Faculty/Teachers complete information, and previous year

Success stories should be listed.

4)  The site should display a menu that will contain the options for brief

introduction about the above-mentioned information, location/address of the

coaching classes and any other information if required.

5)  The information should be categorized according to different subjects like if a

The user wants to see details of ‘Commerce’ then he clicks on a Link/button/menu

etc and he will see details of the course structure of commerce. Similarly, for

‘Mathematics’, ‘Languages’ and other subjects.

6)  When a user selects any course stream, a complete list of subjects for that

course stream will be displayed.

7)  Details of the courses should be displayed on the Web Page along with the

title and it should be stored in Individual Word documents which can be

downloaded or viewed by the User who wishes to see the same.

8)  Price Lists for all courses should be available for download.

9)  There should be a “Contact Us” page which will have the Address of the

Coaching Classes and the mail address which when clicked will invoke the

local mail client from where they can send an email.

# Scope

Excellent Coaching’s Website allows users to take information about excellent Coaching. Users can visit the website instead of our campus and find the complete details about the course that we are offering.

The website allows user to take look on faculty. The Users can have a look at Subject Teachers, their subject of teaching, their experience, and their Graduation.

The website allows user to contact us or our help team and can take further detail whatever he needed.

The website also allows user to download complete details of different courses like fee structure or Subject in Specific courses.

And later on, user will also be able to read our new and announcement on our website and can do much more.

# Design of the System

Front End

Technologies

(HTML5, CSS3, jQuery,

Bootstrap)

# Sitemap

Home

About us

Courses

Contact Us

Success Stories

Faculty

Pre-Engineering

Pre-Medical

Commerce

Computer Science

# Task Sheet

| Project Ref. No: |  | Project Title: | Activity Plan By: | Date of Preparation of Activity Plan: |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sr. No | Task |  |  | Actual Start Date | Actual Days | Team Mate Names | Status |
| 1 | Home Page | Excellent Coaching | Salah Ahmed Saeedi | 6/Nov/2022 | 5 Days | - | Completed |
| 2 | Contact Us Page | Excellent Coaching | Muhammad Musharraf | 6/Nov/2022 | 4 Days | - | Completed |
| 3 | About Us Page | Excellent Coaching | Abdul Hadi | 6/Nov/2022 | 4 Days | - | Completed |
| 4 | Computer Science Page | Excellent Coaching | Syed Shahmeer Bakar | 6/Nov/2022 | 3 Days | - | Completed |
| 5 | Success Stories Page | Excellent Coaching | Salah Ahmed Saeedi | 14/Nov/2022 | 5 Days | Abdul Hadi | Completed |
| 6 | Faculty Page | Excellent Coaching | Salah Ahmed Saeedi | 20/Nov/2022 | 4 Days | Syed Shahmeer Bakar | Completed |
| 7 | Pre-Engineering Page | Excellent Coaching | Abdul Hadi | 12/Nov/2022 | 3 Days | - | Completed |
| 8 | Pre-Medical Page | Excellent Coaching | Muhammad Musharraf | 12/Nov/2022 | 3 Days | - | Completed |
| 9 | Commerce Page | Excellent Coaching | Abdul Hadi | 18/Nov/2022 | 3 Days | Muhammad Musharraf | Completed |

# Checklist of Validations

| Option | Validated |
| --- | --- |
| Do all the text links lead to the appropriate Web pages? | Yes |
| Do all the image links lead to the appropriate Web pages? | Yes |
| Are all the images and links clearly visible on the page? | Yes |
| Is the Web page opening properly in all the tested Web browsers? | Yes |
| Are the animations loading well? | Yes |
| Is the Website responsive? | Yes |
| Is the Web page taking too long to load? | No |
| Is the navigation sequence correct through all the Web pages on the site? | Yes |
| Is the JavaScript code working as expected in all click events? | Yes |

# Submission Checklist

| Sr. No | Particulars | Yes | No | NA | Comments |
| --- | --- | --- | --- | --- | --- |
| 1. | Are all users able to view images and links? | Yes | No |  |  |
| 2. | Have all components of the website been integrated and do they load as expected? | Yes | No |  |  |
| 3. | Is the portal user-friendly? | Yes | No |  |  |
| 4. | Is the website launching correctly in the browser? | Yes | No |  |  |
| 5. | Are the GUI contents devoid of spelling mistakes? | Yes | No |  |  |

# User Guide

| No. | Items | Description |
| --- | --- | --- |
| 1. | Operating System | Windows 8, 10 or higher |
| 2. | Software | Bootstrap 5 or higher libraries from bootstrap.com, Sweet alert plugin, jQuery plugins, owl Carousel plugins, and Visual Studio code. |